Project Planning Phase

Project Planning Template

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register for the application using my details. | 2 | High | Team |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log in securely to the application. | 1 | High | Team |
| Sprint-1 | Product Listing | USN-3 | As a customer, I can view available products. | 2 | High | Team |
| Sprint-1 | Product Details | USN-4 | As a customer, I can view detailed product information. | 2 | High | Team |
| Sprint-1 | Shopping Cart | USN-5 | As a customer, I can add products to my cart. | 3 | High | Team |
| Sprint-2 | Checkout System | USN-6 | As a customer, I can place orders through checkout. | 3 | High | Team |
| Sprint-2 | Order Management | USN-7 | As a customer, I can view my order history. | 2 | High | Team |
| Sprint-2 | Product Search | USN-8 | As a customer, I can search for products easily. | 2 | Medium | Team |
| Sprint-2 | Admin Dashboard | USN-9 | As an admin, I can monitor products and orders. | 3 | Medium | Team |
| Sprint-3 | Product Management | USN-10 | As an admin, I can manage product details. | 3 | Medium | Team |
| Sprint-3 | Wishlist Feature | USN-11 | As a customer, I can save products for later. | 2 | Low | Team |
| Sprint-3 | Product Reviews | USN-12 | As a customer, I can submit product reviews. | 2 | Low | Team |

Sprint Summary

Sprint 1

- User Registration

- User Login

- Product Listing

- Product Details

- Shopping Cart

Sprint 2

- Checkout

- Order Management

- Product Search

- Admin Dashboard

Sprint 3

- Product Management

- Wishlist

- Product Reviews

Conclusion

The project was planned using Agile principles by dividing development activities into multiple sprints. Each sprint focused on delivering specific features while maintaining development efficiency and ensuring timely completion of the SHOPEZ E-Commerce Application.